TEAM COORDINATION MANIFEST — READ FIRST

Single source of truth for the three-engineer implementation

Gujarat CCTV Hackathon 2026 — coordinated three-engineer implementation plan

# 1. Ownership

| Engineer | Owns |
| --- | --- |
| E1 | Backend/control plane, database, APIs, integration, event bus, watchlists, alerts, route, auth, health, audit, infra |
| E2 | Edge video and AI: sentinel, adaptive quality, cascaded inference, ANPR/OCR, tracking/Re-ID, evidence, AI telemetry |
| E3 | React frontend, command center, GIS, live-view UI, alert/watchlist/investigation/health/audit presentation |

# 2. Shared Architecture

CAMERA / VMS
   ↓
REGIONAL EDGE
   ├─ Media/Decode
   ├─ Activity Sentinel
   ├─ Adaptive Quality/FPS/Inference
   ├─ ROI + ANPR/OCR/Detection/Tracking/Re-ID
   ├─ Rolling Evidence Buffer
   ↓
REDPANDA/KAFKA EVENT BUS
   ↓
STATE CORE (E1)
   ├─ PostgreSQL/PostGIS
   ├─ Watchlist/Correlation
   ├─ Alerts/WebSocket
   ├─ Vehicle Route
   └─ REST APIs
   ↓
REACT COMMAND CENTER (E3)

LIVE VIDEO:
CAMERA/VMS → MediaMTX → authorized WebRTC/HLS session → E3 browser

# 3. Shared Locked Contracts

Camera IDs are immutable UUID/ULID.

All timestamps are UTC internally; UI converts to IST.

ANPR event_id is unique/idempotent.

Event JSON is produced by E2 and persisted by E1.

Frontend consumes E1 APIs/WebSocket and never reads DB directly.

Evidence is addressed by URI/checksum and is authorization-protected.

Adaptive state is telemetry-backed, never cosmetic.

Only observed camera points form a vehicle route.

# 4. Branch and Merge Rules

Use branches: feature/e1-*, feature/e2-*, feature/e3-*.

Never edit another engineer's owned directories in your branch.

Shared contract changes require a short written agreement in docs/contracts/CHANGELOG.md before implementation.

Merge order for integration: E1 contract/schema → E2 producer → E1 persistence/alert → E3 consumer/UI.

Each engineer must rebase/update against main before handing off.

Do not rename public API/event fields without updating all three engineers together.

Use feature flags/configuration for incomplete functionality rather than breaking main.

Every merge must pass tests and Compose health checks.

# 5. Definition of Done

Real camera onboarding and validation.

Real stream viewing.

Real adaptive state change.

Real ANPR/OCR/detection/tracking pipeline.

Real event persistence.

Real watchlist match and live alert.

Real vehicle timeline/GIS route.

Real evidence clip/thumbnail.

Real health and audit.

Measured adaptive bandwidth/compute impact.

Repeatable deployment and E2E smoke test.

# 6. Conflict-Proof Dependency Order

E1 creates schema/contracts and API skeleton.

E2 integrates only against the frozen event contract.

E3 integrates only against the frozen API/WS contracts.

E1 proves one real RTSP source.

E2 proves real AI on that source.

E1 proves persistence/watchlist/alert.

E3 proves complete operator flow.

All three run the shared smoke test.

Only after the critical path works should additional adapters, models and UI polish be added.

# EXACT REPOSITORY STRUCTURE — FROZEN

GujHack/
│
├── README.md
├── TEAM_COORDINATION_MANIFEST.docx
│
├── docs/
│   ├── MASTER_IMPLEMENTATION_GUIDE.docx
│   ├── Engineer_1_Platform_Backend_Integration.docx
│   ├── Engineer_2_Edge_AI_Adaptive_Intelligence.docx
│   ├── Engineer_3_Frontend_Command_Center_GIS.docx
│   ├── architecture/
│   │   ├── HLD.md
│   │   ├── system-architecture.png
│   │   ├── workflow-integration.png
│   │   └── data-flow.png
│   └── contracts/
│       ├── api-contract.md
│       ├── event-contract.md
│       └── CHANGELOG.md
│
├── apps/
│   ├── api/                         ← ENGINEER 1
│   └── web/                         ← ENGINEER 3
│
├── services/
│   ├── camera_registry/             ← ENGINEER 1
│   ├── ingestion/                   ← ENGINEER 1
│   ├── federation/                  ← ENGINEER 1
│   ├── events/                      ← ENGINEER 1
│   ├── watchlist/                   ← ENGINEER 1
│   ├── correlation/                 ← ENGINEER 1
│   ├── alerts/                      ← ENGINEER 1
│   ├── route_engine/                ← ENGINEER 1
│   ├── health_monitor/              ← ENGINEER 1
│   ├── audit/                       ← ENGINEER 1
│   ├── analytics/                   ← ENGINEER 2
│   ├── adaptive_edge/               ← ENGINEER 2
│   └── evidence/                    ← ENGINEER 2
│
├── adapters/                        ← ENGINEER 1
│   ├── base.py
│   ├── generic_rtsp.py
│   ├── onvif.py
│   └── vendors/
│
├── models/                          ← ENGINEER 2
│   ├── detection/
│   ├── plate/
│   ├── ocr/
│   ├── tracking/
│   └── reid/
│
├── migrations/                      ← ENGINEER 1
│
├── infra/                           ← ENGINEER 1
│   ├── compose/
│   ├── nginx/
│   ├── postgres/
│   ├── redpanda/
│   ├── minio/
│   ├── mediamtx/
│   └── monitoring/
│
├── scripts/                         ← ENGINEER 1
│   ├── bootstrap.sh
│   ├── provision_admin.py
│   ├── import_camera_inventory.py
│   ├── discover_onvif.py
│   ├── validate_feeds.py
│   └── smoke_test.py
│
├── tests/
│   ├── unit/
│   ├── integration/
│   ├── e2e/
│   └── load/
│
├── evidence/
│   ├── screenshots/
│   ├── demo-videos/
│   ├── anpr-results/
│   ├── route-reports/
│   └── performance/
│
├── .env.example
├── .gitignore
├── docker-compose.yml
└── README.md

## FROZEN OWNERSHIP

OWNERSHIP LOCK — DO NOT CHANGE WITHOUT TEAM APPROVAL

ENGINEER 1: apps/api, services/camera_registry, ingestion, federation, events, watchlist,
correlation, alerts, route_engine, health_monitor, audit, adapters, migrations, infra, scripts.

ENGINEER 2: services/analytics, services/adaptive_edge, services/evidence, models.

ENGINEER 3: apps/web.

TEAM SHARED: docs, tests, evidence, root configuration. Shared contract files are governed
by the coordination manifest; engineers do not silently change API/event contracts.

## Critical Rule

This is ONE application in ONE repository. Engineer folders are for documentation/ownership only; source code must live in the shared tree above. The three engineers integrate through locked contracts.