ENGINEER 1 — PLATFORM, BACKEND & INTEGRATION

Owns the system control plane, data plane orchestration, camera/VMS integration, persistence, events, alerts, security and deployment spine

Gujarat CCTV Hackathon 2026 — coordinated three-engineer implementation plan

# 0. Team Coordination Contract

NON-NEGOTIABLE: build real functionality. Never add fake camera health, fake ANPR, fake events, fake route points, fake dashboard counters, or mock success paths.

Use the frozen stack: React + TypeScript + Vite; Python + FastAPI + Pydantic; PostgreSQL + PostGIS; Redis; Redpanda/Kafka; MediaMTX + FFmpeg; Python AI workers; MinIO/S3; Prometheus/Grafana; Docker Compose first.

Architecture is hybrid/innovative and edge-first. The registry is the control-plane source of truth; video is not routed through the central API.

All three engineers integrate only through the versioned contracts in this document. Do not silently change schemas, endpoint names, event names, ports, environment variables, or directory ownership.

All external dependencies that are unavailable must fail explicitly and be documented. Never replace unavailable government feeds or cameras with production fake data.

Every production code change must be committed to the engineer's owned directories/branch and integrated through the shared contract layer. No engineer edits another engineer's owned implementation unless explicitly coordinated.

| Engineer | Primary ownership | Must not own |
| --- | --- | --- |
| E1 | FastAPI, DB schema/migrations, camera registry, onboarding APIs, VMS adapters, event bus, watchlist, alerts, route APIs, auth/RBAC, health, audit, infra/compose | React UI implementation; AI model internals |
| E2 | Edge ingest, adaptive controller, sentinel, ROI, detection/OCR/tracking/Re-ID, evidence buffer, analytics worker | Core DB schema; frontend pages; auth implementation |
| E3 | React dashboard, GIS UI, live-view UI, alerts UI, investigation UI, frontend state/API client | Backend business logic; AI worker internals; migrations |

# 1. Frozen Repository Ownership

services/camera_registry/        E1
services/ingestion/               E1
services/federation/              E1
services/events/                  E1
services/watchlist/               E1
services/correlation/             E1
services/alerts/                  E1
services/route_engine/            E1
services/health_monitor/          E1
services/audit/                   E1
adapters/                         E1
apps/api/                         E1
migrations/                       E1
infra/                            E1
scripts/                          E1

services/analytics/             E2
services/adaptive_edge/           E2
services/evidence/                E2
models/                            E2
apps/web/                          E3

# 2. Shared Contracts — LOCKED

| Contract | Owner | Rule |
| --- | --- | --- |
| Camera registry schema | E1 | E1 owns migrations; E2/E3 consume API/schema only |
| DetectionEvent JSON | E1 + E2 | E1 owns persistence contract; E2 produces it; changes require both approval |
| ANPR event contract | E1 + E2 | E2 produces; E1 validates/persists; E3 displays |
| Stream session API | E1 | E3 consumes; E1 controls authorization/session |
| Alert contract | E1 | E1 produces; E3 consumes |
| Adaptive state telemetry | E2 | E1 persists/serves; E3 displays |
| REST API | E1 | E3 consumes; E2 should not call DB directly |
| Frontend API types | E1/E3 | Generated/shared types only; no duplicate handwritten schemas |

# 3. Database and Persistence

Implement departments, users, roles, user_roles, cameras, camera_sources, camera_adaptive_profiles, camera_capabilities, vms_systems, vms_camera_bindings, detection_events, vehicle_reads, watchlist_entities, watchlist_aliases, alerts, camera_health, audit_logs, integration_configs.

Use UUID/ULID immutable camera identity and PostGIS POINT SRID 4326 for location.

Store endpoint_ref/secret_ref rather than raw passwords. Credentials never enter logs, frontend bundles or Git.

Use TimescaleDB where available or partitioned PostgreSQL event tables.

Persist evidence URI/checksum rather than binary evidence in relational tables.

# 4. Camera Onboarding

First-run setup creates the first admin and runs migrations.

Implement CSV import, ONVIF discovery and VMS discovery; manual entry remains fallback.

Validate every source with ffprobe and MediaMTX before ONLINE status.

Persist codec, resolution, FPS, bitrate, protocol, endpoint reference and failure reason.

Expose camera details, health and analytics profile through REST APIs.

# 5. Heterogeneous VMS Federation

class VMSAdapter(Protocol):
    async def test_connection(self) -> ConnectionResult: ...
    async def list_cameras(self) -> list[RemoteCamera]: ...
    async def get_stream(self, remote_camera_id: str) -> StreamDescriptor: ...
    async def get_health(self, remote_camera_id: str) -> HealthStatus: ...
    async def subscribe_events(self) -> AsyncIterator[RemoteEvent]: ...

Implement generic RTSP and ONVIF first; add vendor adapter only when a real source requires it.

Normalize all sources into the same CameraSource contract.

Do not expose RTSP directly to browsers.

# 6. Event Bus and Correlation

| Topic | Producer | Consumers |
| --- | --- | --- |
| camera.health | E1 health | dashboard/incident monitoring |
| anpr.events | E2 analytics | E1 event writer, watchlist, route indexer |
| vehicle.events | E2 | correlation/search |
| watchlist.matches | E1 | alerts/audit |
| alerts | E1 | WebSocket/frontend/audit |
| adaptive.telemetry | E2 | E1 metrics/dashboard |

Use deterministic/UUIDv7 event_id and database uniqueness.

Assume at-least-once transport; implement application-level idempotency.

Partition by region/camera hash; support bounded local spool and replay.

Dead-letter malformed/failed events.

# 7. Watchlist, Alerts and Vehicle Route

ANPR event → normalization → exact lookup → bounded candidate/fuzzy comparison → confidence/risk rule → match → alert → WebSocket → audit.

Do not use fuzzy similarity alone as a high-confidence alert trigger.

Route APIs: /api/vehicles/{plate}/timeline, /route, /evidence.

Route must contain only observed camera points; explicitly show gaps and never invent unobserved road paths.

# 8. Security

OIDC-compatible identity provider where available; otherwise TLS-secured password login with short-lived JWTs and refresh rotation.

Enforce department scope server-side for every camera/event/watchlist/evidence/route query.

Authorize stream sessions, evidence, exports and watchlist access.

Audit privileged operations and protect all service credentials.

# 9. Deployment and Operations

Docker Compose is the first runtime. Kubernetes is the later scale target.

Services: web, api, analytics, health, events, alerts, postgres, redis, redpanda, minio, mediamtx, nginx, prometheus, grafana.

Implement bootstrap.sh, migrations, health checks, dependency validation and deterministic startup.

Expose metrics for camera health, event ingest, consumer lag, alert latency, API errors, object-store errors, adaptive state, quality switches, sentinel triggers, inference escalation latency, bandwidth/camera and compute/camera-hour.

# 10. E1 API Surface

| Method | Endpoint |
| --- | --- |
| POST | /api/auth/login |
| GET | /api/departments |
| POST | /api/cameras/import |
| POST | /api/cameras/discover/onvif |
| POST | /api/cameras |
| GET | /api/cameras/{id} |
| POST | /api/cameras/{id}/validate |
| POST | /api/cameras/{id}/start |
| POST | /api/cameras/{id}/stop |
| GET | /api/cameras/{id}/stream |
| GET | /api/events |
| GET | /api/vehicles/{plate}/timeline |
| GET | /api/vehicles/{plate}/route |
| GET | /api/vehicles/{plate}/evidence |
| GET | /api/watchlists |
| POST | /api/watchlists |
| GET | /api/alerts |
| POST | /api/alerts/{id}/acknowledge |
| POST | /api/alerts/{id}/dispatch |
| POST | /api/alerts/{id}/resolve |
| GET | /api/health |
| GET | /api/metrics |
| GET | /api/audit |

# 11. E1 Exit Criteria

Fresh machine starts the platform with bootstrap.sh.

Real RTSP source validates and becomes ONLINE only after successful probe.

At least one heterogeneous adapter path works.

Database migrations and APIs are stable enough for E2/E3 integration.

Real E2 ANPR events persist and trigger E1 watchlist/alert/route flows.

WebSocket alerts and authorized stream sessions work for E3.

Health, audit and failure recovery are demonstrable.

Source alignment: the master guide requires real onboarding, real inference, normalized events, watchlist alerts, GIS route reconstruction and ~80,000-camera scale architecture. fileciteturn3file0L25-L30

# Repository Architecture — Mandatory Shared Structure

This exact repository structure is part of the implementation contract. All three engineers must work inside this single repository. The arrows identify primary ownership; they are ownership boundaries, not separate applications.

GujHack/
│
├── README.md
├── TEAM_COORDINATION_MANIFEST.docx
│
├── docs/
│   ├── MASTER_IMPLEMENTATION_GUIDE.docx
│   ├── Engineer_1_Platform_Backend_Integration.docx
│   ├── Engineer_2_Edge_AI_Adaptive_Intelligence.docx
│   ├── Engineer_3_Frontend_Command_Center_GIS.docx
│   ├── architecture/
│   │   ├── HLD.md
│   │   ├── system-architecture.png
│   │   ├── workflow-integration.png
│   │   └── data-flow.png
│   └── contracts/
│       ├── api-contract.md
│       ├── event-contract.md
│       └── CHANGELOG.md
│
├── apps/
│   ├── api/                         ← ENGINEER 1
│   └── web/                         ← ENGINEER 3
│
├── services/
│   ├── camera_registry/             ← ENGINEER 1
│   ├── ingestion/                   ← ENGINEER 1
│   ├── federation/                  ← ENGINEER 1
│   ├── events/                      ← ENGINEER 1
│   ├── watchlist/                   ← ENGINEER 1
│   ├── correlation/                 ← ENGINEER 1
│   ├── alerts/                      ← ENGINEER 1
│   ├── route_engine/                ← ENGINEER 1
│   ├── health_monitor/              ← ENGINEER 1
│   ├── audit/                       ← ENGINEER 1
│   ├── analytics/                   ← ENGINEER 2
│   ├── adaptive_edge/               ← ENGINEER 2
│   └── evidence/                    ← ENGINEER 2
│
├── adapters/                        ← ENGINEER 1
│   ├── base.py
│   ├── generic_rtsp.py
│   ├── onvif.py
│   └── vendors/
│
├── models/                          ← ENGINEER 2
│   ├── detection/
│   ├── plate/
│   ├── ocr/
│   ├── tracking/
│   └── reid/
│
├── migrations/                      ← ENGINEER 1
│
├── infra/                           ← ENGINEER 1
│   ├── compose/
│   ├── nginx/
│   ├── postgres/
│   ├── redpanda/
│   ├── minio/
│   ├── mediamtx/
│   └── monitoring/
│
├── scripts/                         ← ENGINEER 1
│   ├── bootstrap.sh
│   ├── provision_admin.py
│   ├── import_camera_inventory.py
│   ├── discover_onvif.py
│   ├── validate_feeds.py
│   └── smoke_test.py
│
├── tests/
│   ├── unit/
│   ├── integration/
│   ├── e2e/
│   └── load/
│
├── evidence/
│   ├── screenshots/
│   ├── demo-videos/
│   ├── anpr-results/
│   ├── route-reports/
│   └── performance/
│
├── .env.example
├── .gitignore
├── docker-compose.yml
└── README.md

## Ownership Lock

OWNERSHIP LOCK — DO NOT CHANGE WITHOUT TEAM APPROVAL

ENGINEER 1: apps/api, services/camera_registry, ingestion, federation, events, watchlist,
correlation, alerts, route_engine, health_monitor, audit, adapters, migrations, infra, scripts.

ENGINEER 2: services/analytics, services/adaptive_edge, services/evidence, models.

ENGINEER 3: apps/web.

TEAM SHARED: docs, tests, evidence, root configuration. Shared contract files are governed
by the coordination manifest; engineers do not silently change API/event contracts.

## Integration Rule

Engineer 2 produces AI events and evidence through the locked event/evidence contracts; Engineer 1 owns persistence, correlation, watchlists, alerts, APIs and infrastructure; Engineer 3 consumes only the versioned REST/WebSocket/stream-session contracts. No engineer directly modifies another engineer's owned implementation directory.