ENGINEER 3 — FRONTEND, COMMAND CENTER & GIS

Owns the React command center, operator workflows, live viewing, alerts, investigation and visualization

Gujarat CCTV Hackathon 2026 — coordinated three-engineer implementation plan

# 0. Team Coordination Contract

NON-NEGOTIABLE: build real functionality. Never add fake camera health, fake ANPR, fake events, fake route points, fake dashboard counters, or mock success paths.

Use the frozen stack: React + TypeScript + Vite; Python + FastAPI + Pydantic; PostgreSQL + PostGIS; Redis; Redpanda/Kafka; MediaMTX + FFmpeg; Python AI workers; MinIO/S3; Prometheus/Grafana; Docker Compose first.

Architecture is hybrid/innovative and edge-first. The registry is the control-plane source of truth; video is not routed through the central API.

All three engineers integrate only through the versioned contracts in this document. Do not silently change schemas, endpoint names, event names, ports, environment variables, or directory ownership.

All external dependencies that are unavailable must fail explicitly and be documented. Never replace unavailable government feeds or cameras with production fake data.

Every production code change must be committed to the engineer's owned directories/branch and integrated through the shared contract layer. No engineer edits another engineer's owned implementation unless explicitly coordinated.

| Engineer | Primary ownership | Must not own |
| --- | --- | --- |
| E3 | React command center, onboarding screens, camera registry UI, GIS, live view UI, alerts, watchlists UI, vehicle investigation, health/audit views, frontend tests | Backend business logic, DB migrations, AI worker internals |
| E1 | API/control plane | Frontend implementation |
| E2 | Edge AI | Frontend implementation |

# 1. Frozen Repository Ownership

apps/web/
tests/e2e/frontend/
docs/ui/

# 2. Frontend Architecture

React + TypeScript + Vite.

Use a typed API client against E1's REST/WebSocket contracts.

Frontend is never the source of truth; all status/KPIs come from backend data.

Use Tailwind CSS + component primitives.

Use Leaflet/OpenStreetMap-compatible tiles; OpenLayers is an acceptable alternative.

Do not put camera credentials or direct RTSP URLs into browser code.

# 3. Command Center Screens

| Screen | Required behavior |
| --- | --- |
| Overview | Actual camera counts, online/offline/degraded, events/minute, new alerts, edge-node status |
| Camera Registry | GIS map, filters, onboarding, details, health, stream test |
| Live View | Single/grid authorized WebRTC/HLS view; camera metadata; analytics state |
| Vehicle Investigation | Plate search, timeline, GIS route, evidence |
| Alerts | Real-time WebSocket alerts, filters, severity, acknowledge/dispatch/resolve |
| Watchlists | Authorized CRUD/import/export and status |
| Health | Camera heartbeat, edge node, event-bus lag, API/database/storage state |
| Audit | Search actor/action/target/time/result |

# 4. Camera Onboarding UI

First-run detects whether an admin exists.

Provide CSV import, ONVIF discovery and VMS discovery entry points.

Show source validation progress and exact redacted failures.

Do not show ONLINE until E1 confirms validated health.

Allow department, location, analytics profile and retention assignment.

Show adaptive profile/state without pretending the UI caused the state.

# 5. Adaptive Intelligence Visualization

Display current quality state: Idle/Normal/Active/Critical.

Display the reason: activity, ROI relevance, uncertainty, watchlist, etc.

Display resolution/FPS only when reported by backend telemetry.

Show recent quality transitions on the camera detail view.

Do not animate state changes independently of backend events.

Show efficiency metrics where available: bandwidth/camera, inference compute/camera-hour, switch count.

# 6. Live Viewing

Call GET /api/cameras/{id}/stream to obtain an authorized browser session.

Render WebRTC first; HLS fallback if provided.

Opening a camera must not force all other cameras into high-quality analytics mode.

Handle offline/degraded states explicitly.

Never embed raw RTSP URLs in the browser.

# 7. AI Event UI

Display detection type, camera, timestamp, confidence, model version and evidence.

ANPR card: vehicle crop, plate crop, raw OCR, normalized plate, OCR confidence.

Person/Re-ID card: candidate identity/watchlist category only where authorized.

Vehicle/object card: class, track metadata and confidence.

Display whether the event was generated in Idle/Normal/Active/Critical state.

Evidence opens through authorized backend/signed access.

# 8. Alerts UI

Receive E1 WebSocket alert.

Show severity, camera, time, identifier and evidence.

Allow acknowledge → dispatch → resolve transitions.

Show FALSE_POSITIVE where returned by backend.

Never locally create an alert merely because a UI threshold is crossed.

# 9. Vehicle Investigation and GIS

Plate search calls E1 timeline/route/evidence APIs.

Render chronological observed events.

Map camera coordinates and connect observed points with a polyline.

Label gaps explicitly; never interpolate an unobserved route as fact.

Clicking a point opens camera, department, timestamp, confidence and evidence.

Playback starts only when E1 authorizes access.

# 10. Watchlist UI

Authorized users can create/update/search watchlist entities.

Display category, priority, status and source reference.

Do not expose unauthorized watchlist records across departments.

Show whether a match was exact, candidate/review, or strong according to backend decision.

# 11. API Contract Consumption — LOCKED

| Data | Source | Frontend behavior |
| --- | --- | --- |
| Camera registry | E1 REST | Render backend state |
| Camera health | E1 REST/WebSocket | Update status without hard-coded counters |
| Adaptive state | E1 REST/WebSocket from E2 telemetry | Render actual state |
| ANPR events | E1 event APIs/WebSocket | Render actual events |
| Alerts | E1 WebSocket + REST | Render and mutate only through E1 |
| Route | E1 route API | Render observed points only |
| Evidence | E1 authorized URI/session | Never bypass authorization |
| Metrics | E1 metrics API | Display measured values |

# 12. UI State Rules

Use server-state caching with explicit invalidation/TTL.

Never maintain a second authoritative camera/alert/event database in React.

Do not hard-code '50 cameras', online counts, routes, alerts or demo data.

Use loading, empty, degraded and error states as first-class UI states.

Any synthetic UI fixture must be test-only and never reachable from production/demo mode.

# 13. E3 Exit Criteria

Operator can log in and see real registry/GIS data.

Operator can onboard/validate a real camera through the UI.

Authorized live camera view works through E1's session API.

Real ANPR event appears with evidence and confidence.

Watchlist alert arrives live.

Vehicle search displays actual timeline and GIS route.

Adaptive state visibly changes when E2 changes it on a real feed.

Health and audit screens reflect real backend state.

Playwright E2E tests cover the primary demo path.

# 14. Integration Smoke Test — Execute with E1 + E2

Open dashboard.

Verify real camera registry.

Open real camera.

Observe adaptive state.

Cause/observe real activity and state escalation.

Observe real ANPR event.

Confirm evidence.

Match against authorized watchlist.

Receive live alert.

Search plate and show observed route.

Open evidence and audit record.

Show health/metrics.

# Repository Architecture — Mandatory Shared Structure

This exact repository structure is part of the implementation contract. All three engineers must work inside this single repository. The arrows identify primary ownership; they are ownership boundaries, not separate applications.

GujHack/
│
├── README.md
├── TEAM_COORDINATION_MANIFEST.docx
│
├── docs/
│   ├── MASTER_IMPLEMENTATION_GUIDE.docx
│   ├── Engineer_1_Platform_Backend_Integration.docx
│   ├── Engineer_2_Edge_AI_Adaptive_Intelligence.docx
│   ├── Engineer_3_Frontend_Command_Center_GIS.docx
│   ├── architecture/
│   │   ├── HLD.md
│   │   ├── system-architecture.png
│   │   ├── workflow-integration.png
│   │   └── data-flow.png
│   └── contracts/
│       ├── api-contract.md
│       ├── event-contract.md
│       └── CHANGELOG.md
│
├── apps/
│   ├── api/                         ← ENGINEER 1
│   └── web/                         ← ENGINEER 3
│
├── services/
│   ├── camera_registry/             ← ENGINEER 1
│   ├── ingestion/                   ← ENGINEER 1
│   ├── federation/                  ← ENGINEER 1
│   ├── events/                      ← ENGINEER 1
│   ├── watchlist/                   ← ENGINEER 1
│   ├── correlation/                 ← ENGINEER 1
│   ├── alerts/                      ← ENGINEER 1
│   ├── route_engine/                ← ENGINEER 1
│   ├── health_monitor/              ← ENGINEER 1
│   ├── audit/                       ← ENGINEER 1
│   ├── analytics/                   ← ENGINEER 2
│   ├── adaptive_edge/               ← ENGINEER 2
│   └── evidence/                    ← ENGINEER 2
│
├── adapters/                        ← ENGINEER 1
│   ├── base.py
│   ├── generic_rtsp.py
│   ├── onvif.py
│   └── vendors/
│
├── models/                          ← ENGINEER 2
│   ├── detection/
│   ├── plate/
│   ├── ocr/
│   ├── tracking/
│   └── reid/
│
├── migrations/                      ← ENGINEER 1
│
├── infra/                           ← ENGINEER 1
│   ├── compose/
│   ├── nginx/
│   ├── postgres/
│   ├── redpanda/
│   ├── minio/
│   ├── mediamtx/
│   └── monitoring/
│
├── scripts/                         ← ENGINEER 1
│   ├── bootstrap.sh
│   ├── provision_admin.py
│   ├── import_camera_inventory.py
│   ├── discover_onvif.py
│   ├── validate_feeds.py
│   └── smoke_test.py
│
├── tests/
│   ├── unit/
│   ├── integration/
│   ├── e2e/
│   └── load/
│
├── evidence/
│   ├── screenshots/
│   ├── demo-videos/
│   ├── anpr-results/
│   ├── route-reports/
│   └── performance/
│
├── .env.example
├── .gitignore
├── docker-compose.yml
└── README.md

## Ownership Lock

OWNERSHIP LOCK — DO NOT CHANGE WITHOUT TEAM APPROVAL

ENGINEER 1: apps/api, services/camera_registry, ingestion, federation, events, watchlist,
correlation, alerts, route_engine, health_monitor, audit, adapters, migrations, infra, scripts.

ENGINEER 2: services/analytics, services/adaptive_edge, services/evidence, models.

ENGINEER 3: apps/web.

TEAM SHARED: docs, tests, evidence, root configuration. Shared contract files are governed
by the coordination manifest; engineers do not silently change API/event contracts.

## Integration Rule

Engineer 2 produces AI events and evidence through the locked event/evidence contracts; Engineer 1 owns persistence, correlation, watchlists, alerts, APIs and infrastructure; Engineer 3 consumes only the versioned REST/WebSocket/stream-session contracts. No engineer directly modifies another engineer's owned implementation directory.